PURESOUL

Voice-Based Mental Health Analysis

Implementation Plan

Phase 9: Advanced Voice Analytics

Hybrid Approach: Recording Analysis + Real-Time Detection

February 2026

# Table of Contents

# Executive Summary

This document outlines a comprehensive implementation plan for adding voice-based mental health analysis to the PureSoul platform. The feature will enable users to gain insights into their emotional and mental state through natural voice recordings and real-time conversations, leveraging acoustic signal processing, machine learning, and natural language processing.

The implementation follows a hybrid approach, starting with recording-based analysis (easier to implement, integrates with existing voice journal) and progressively adding real-time emotion detection capabilities during AI Companion conversations.

## Key Objectives

- Enable emotion and mental state detection from voice recordings

- Provide users with self-awareness insights without medical diagnosis claims

- Track voice-based wellness metrics over time

- Integrate with existing PureSoul features (mood logs, AI companion, crisis response)

- Ensure privacy, security, and ethical handling of sensitive voice data

- Maintain regulatory compliance as a wellness tool, not medical device

## Success Metrics

- Voice analysis accuracy: >75% emotion classification accuracy

- User adoption: 40%+ of active users utilize voice features

- Correlation: Voice metrics correlate with self-reported mood (r > 0.6)

- Performance: Analysis completes within 5 seconds for 3-minute recordings

- Privacy: Zero security incidents, 100% data encryption

# Technical Architecture

## System Overview

The voice analysis system consists of four primary components working together to process audio input, extract features, perform inference, and deliver insights to users.

| Component | Description |
| --- | --- |
| Audio Capture | Browser-based recording using RecordRTC (already implemented), socket streaming for real-time |
| Feature Extraction | Extract MFCCs, pitch, energy, speaking rate, pauses; transcribe with Whisper API |
| ML Inference | Emotion classification (LSTM/CNN), sentiment analysis, risk pattern detection |
| Insight Generation | Aggregate trends, correlate with mood logs, generate user-friendly summaries |

## Technology Stack Additions

### Audio Processing Libraries

- librosa (Python): Audio analysis, MFCC extraction, pitch detection

- soundfile: Audio file I/O

- pydub: Audio format conversion

- webrtcvad: Voice activity detection

### Machine Learning Stack

- TensorFlow/Keras: Deep learning models (LSTM, CNN)

- scikit-learn: Classical ML, preprocessing, metrics

- OpenAI Whisper API: Speech-to-text transcription

- Hugging Face Transformers: Sentiment analysis on transcripts

- ONNX Runtime: Optimized model inference

### Backend Integration

- Python microservice: Separate service for ML inference (Flask/FastAPI)

- Express endpoints: API gateway to Python service

- Redis: Job queue for async processing

- Bull/BullMQ: Queue management

# Database Schema

## New Tables

### voice_analyses

Stores complete voice analysis results for each recording.

| Column | Type | Description |
| --- | --- | --- |
| id | UUID | Primary key |
| user_id | UUID | FK to users |
| journal_entry_id | UUID | FK to journal_entries (optional) |
| audio_file_path | TEXT | Encrypted storage path |
| duration_seconds | DECIMAL | Audio duration |
| transcript | TEXT | Whisper transcription |
| primary_emotion | VARCHAR | happy, sad, anxious, neutral, etc. |
| emotion_confidence | DECIMAL | Confidence score 0-1 |
| emotion_scores | JSONB | All emotion probabilities |
| valence | DECIMAL | Positive-negative scale -1 to 1 |
| arousal | DECIMAL | Energy/activation level 0-1 |
| acoustic_features | JSONB | MFCCs, pitch, energy, rate, pauses |
| linguistic_features | JSONB | Sentiment, keywords, complexity |
| stress_indicators | JSONB | Voice tension, uncertainty markers |
| wellness_score | DECIMAL | Overall wellness 0-100 |
| risk_level | VARCHAR | low, medium, high, critical |
| crisis_keywords | TEXT[] | Detected crisis language |
| processing_status | VARCHAR | pending, processing, complete, error |
| created_at | TIMESTAMP | Analysis timestamp |

### voice_wellness_trends

Aggregated trends over time periods.

- id, user_id, period_start, period_end

- avg_valence, avg_arousal, avg_wellness_score

- emotion_distribution (JSONB)

- trend_direction (improving, stable, declining)

- recording_count, total_duration

### voice_realtime_sessions

Real-time emotion tracking during conversations.

- id, user_id, conversation_id (FK to chat_conversations)

- start_time, end_time, duration_seconds

- emotion_timeline (JSONB array of time-stamped emotions)

- emotion_shifts_count, dominant_emotion

- average_arousal, average_valence

### voice_correlations

Correlations between voice metrics and other data.

- id, user_id, analysis_id (FK to voice_analyses)

- mood_log_id, sleep_log_id, medication_log_id (optional FKs)

- correlation_type (mood, sleep, medication, activity)

- correlation_data (JSONB)

- confidence_score

### voice_user_settings

User preferences for voice analysis.

- id, user_id, enable_recording_analysis, enable_realtime

- auto_analyze_journal, show_emotion_insights

- enable_crisis_monitoring, crisis_alert_threshold

- data_retention_days, consent_given, consent_date

# Implementation Phases

The implementation is divided into four progressive phases, each building on the previous one.

- Foundation & Infrastructure

Duration: 2-3 weeks

### Objectives

- Set up Python ML microservice infrastructure

- Implement database schema and migrations

- Configure job queue for async processing

- Set up audio storage with encryption

- Integrate Whisper API for transcription

### Deliverables

| Component | Status |
| --- | --- |
| FastAPI microservice setup | To be implemented |
| Database schema migration script | To be implemented |
| Redis + Bull queue configuration | To be implemented |
| Encrypted audio storage service | To be implemented |
| Express API endpoints | To be implemented |

- Recording-Based Analysis MVP

Duration: 3-4 weeks

### Objectives

- Implement acoustic feature extraction (MFCCs, pitch, energy)

- Build or integrate emotion classification model

- Add sentiment analysis on transcripts

- Enhance voice journal with automatic analysis

- Create voice analysis dashboard UI

- Implement user consent and settings

### Machine Learning Approach

Two options for emotion classification:

- Pre-trained Model (Faster): Use models from Hugging Face (e.g., emotion-english-distilroberta-base for text, speech-emotion-recognition models for audio)

- Custom Training: Train LSTM/CNN on labeled datasets (RAVDESS, IEMOCAP, TESS) for better customization

### User Experience Flow

- User records voice journal entry (existing feature)

- System queues analysis job automatically

- Processing notification appears (3-5 seconds)

- Results displayed: emotion, wellness score, insights

- Trends visualization updated in dashboard

- Real-Time Emotion Detection

Duration: 3-4 weeks

### Objectives

- Implement audio streaming via WebSocket

- Build sliding-window emotion detection

- Optimize model inference for low latency (<500ms)

- Integrate with AI Companion conversations

- Display live emotion meter in UI

- Enable AI to adapt responses based on detected emotion

### Technical Implementation

- Frontend: Capture 1-3 second audio chunks, send via Socket.io

- Backend: Stream to Python service, extract features in real-time

- ML Service: Use ONNX optimized model for fast inference

- Response: Emit emotion updates back to client

- AI Integration: Pass emotion context to OpenAI prompts

- Advanced Features & Integration

Duration: 2-3 weeks

### Objectives

- Cross-feature integration (correlate with mood, sleep, medications)

- Crisis detection with safety plan triggers

- Long-term trend analysis and insights

- Therapist portal integration (share voice insights with consent)

- Data export and reporting

- Model refinement based on user feedback

# API Endpoints

## Recording Analysis

| POST /api/voice/analyze | Upload audio file for analysis, returns job ID |
| --- | --- |
| GET /api/voice/analysis/:id | Get analysis results by ID |
| GET /api/voice/analyses | List all user's analyses with pagination |
| GET /api/voice/trends | Get wellness trends (query params: period=week/month/year) |

## Real-Time Analysis

| WS /api/voice/stream | WebSocket for real-time audio streaming |
| --- | --- |
| POST /api/voice/session/start | Start real-time analysis session |
| POST /api/voice/session/end | End session, save timeline data |
| GET /api/voice/session/:id | Get real-time session details |

## Settings & Privacy

| GET /api/voice/settings | Get user voice settings |
| --- | --- |
| PUT /api/voice/settings | Update voice settings and preferences |
| POST /api/voice/consent | Grant/revoke consent for voice analysis |
| DELETE /api/voice/data | Delete all voice data and analyses |

# Privacy & Security

## Data Protection Measures

- End-to-end encryption: All audio files encrypted at rest using AES-256

- Secure transmission: TLS 1.3 for all API communications

- Data isolation: User voice data strictly segregated, no cross-user access

- Access controls: Role-based permissions for therapist portal sharing

- Audit logging: All voice data access logged for security review

- Automatic deletion: Audio files auto-deleted based on retention settings

- Feature-extracted data: Only features retained long-term, not raw audio (configurable)

## User Consent Flow

- Explicit consent required before any voice analysis

- Clear disclosure: Explain what data is collected, how it's used, retention period

- Granular controls: Separate consent for recording vs. real-time analysis

- Easy revocation: One-click to disable feature and delete all data

- Regular reminders: Periodic check-ins about data usage preferences

## Compliance Considerations

### GDPR (EU Users)

- Right to access: Users can download all their voice data

- Right to erasure: Complete data deletion on request

- Data portability: Export in machine-readable format

- Privacy by design: Minimal data collection, purpose limitation

### HIPAA (If Applicable)

Note: PureSoul is positioned as a wellness tool, not medical device. However, if therapist portal integration involves PHI:

- Business Associate Agreement (BAA) with hosting provider

- Encrypted storage and transmission

- Access controls and audit trails

- Regular security risk assessments

### Medical Device Avoidance

To avoid FDA/medical device regulation:

- Never claim to diagnose mental health conditions

- Position as self-awareness/wellness monitoring tool

- Clear disclaimers: Not a substitute for professional care

- Use descriptive language (e.g., 'emotion tracking' not 'depression detection')

- Provide crisis resources, not treatment recommendations

# Risk Management

## Technical Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Model inaccuracy | False negatives miss crisis; false positives cause alarm | Confidence thresholds, human review for high-risk flags, continuous model validation |
| Performance degradation | Slow analysis frustrates users, real-time lag disrupts conversation | Model optimization (ONNX), async processing, caching, load testing |
| Audio quality issues | Background noise, poor mic degrades feature extraction | Voice activity detection, noise suppression, quality checks, user guidance |
| Bias in training data | Model performs poorly for underrepresented accents, languages, demographics | Diverse training datasets, fairness metrics, ongoing bias testing |

## Ethical Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Over-reliance on tech | Users delay seeking professional help | Prominent disclaimers, crisis resources, encourage professional consultation |
| Privacy concerns | Users uncomfortable with voice data collection | Transparent communication, granular controls, opt-in not opt-out |
| Misinterpretation | Users misunderstand wellness scores as diagnoses | Clear UI copy, contextual help, avoid medical terminology |

# Testing Strategy

## Model Validation

- Offline testing: Validate on standard datasets (RAVDESS, IEMOCAP) before deployment

- Cross-validation: K-fold validation to ensure generalization

- Confusion matrix analysis: Identify misclassification patterns

- User feedback loop: Allow users to flag incorrect emotion detection

- A/B testing: Compare different model versions on real user data

## System Integration Testing

- End-to-end workflow: Record → Upload → Analyze → Display results

- Real-time latency: Measure streaming → inference → response time

- Cross-feature integration: Verify correlations with mood logs, crisis triggers

- Load testing: Simulate concurrent users, multiple uploads

- Error handling: Test audio format issues, network failures, timeout scenarios

## User Acceptance Testing

- Beta user group (20-50 users) for initial feedback

- Gather feedback on accuracy, usefulness, privacy comfort

- Test across different devices, browsers, environments

- Evaluate user comprehension of results and disclaimers

# Cost Estimation

## Infrastructure Costs (Monthly)

| Component | Usage | Est. Cost |
| --- | --- | --- |
| Python ML service (CPU) | 2 vCPU, 4GB RAM | $30-50 |
| Redis cache | 1GB instance | $10-15 |
| Storage (audio files) | 100GB encrypted S3 | $2-5 |
| OpenAI Whisper API | 1000 hrs/month @ $0.006/min | $360 |
| Total (1000 users) |  | $402-430 |

Note: Costs scale with usage. Optimize by batching transcriptions, caching features, using spot instances.

## Development Costs (One-Time)

- Phase I (Infrastructure): 120-160 hours

- Phase II (Recording MVP): 160-200 hours

- Phase III (Real-Time): 140-180 hours

- Phase IV (Integration): 80-120 hours

Total: 500-660 development hours

# UI/UX Design

## New Page: Voice Insights Dashboard

Route: /voice-insights

### Components

- Emotion Timeline Graph: Line chart showing emotion trends over time

- Current Wellness Score: Large circular gauge (0-100)

- Emotion Distribution: Pie or bar chart of emotion frequency

- Recent Recordings List: Table with date, emotion, wellness score, view details

- Insights Panel: AI-generated observations (e.g., 'You sound more energetic this week')

- Settings Link: Quick access to voice preferences, consent, data deletion

## Enhanced Voice Journal

Existing /voice-journal page gets new features:

- Analysis Badge: Show emotion icon next to each entry after analysis

- Quick View Modal: Click entry to see full analysis (transcript, emotion, acoustic features)

- Analysis Toggle: Option to enable/disable auto-analysis per entry

- Processing Indicator: Spinner/progress bar while analysis runs

## AI Companion Enhancements

Route: /ai-companion

- Emotion Meter: Live emotion indicator during voice conversation (optional floating widget)

- Voice Toggle: Switch between text and voice input modes

- Adaptive Responses: AI notices if user sounds sad and offers empathetic prompts

- Session Summary: After conversation, show emotion timeline and key moments

# Next Steps

## Immediate Actions (Week 1)

- Stakeholder alignment: Review plan with team, confirm scope and timeline

- Legal review: Consult with legal on disclaimers, consent forms, privacy policy updates

- Infrastructure setup: Provision servers, set up Python environment, install dependencies

- Database migration: Create Phase 9 migration script for voice tables

- Model research: Evaluate pre-trained models vs. custom training approach

## Short-Term Milestones (Month 1)

- Phase I complete: Functional ML microservice, job queue, basic API

- Phase II started: MFCC extraction working, emotion classification model integrated

- MVP demo: Record → Analyze → Display emotion and wellness score

## Medium-Term Goals (Months 2-3)

- Phase II complete: Voice journal analysis fully integrated

- Phase III complete: Real-time emotion detection working in AI Companion

- Beta testing: 20-50 users providing feedback

- Model refinement: Accuracy >75%, latency <500ms real-time

## Long-Term Vision (Months 4-6)

- Phase IV complete: Full cross-feature integration

- Public launch: Voice features available to all PureSoul users

- Research publication: Consider academic collaboration for validation study

- Advanced features: Multi-language support, personalized baselines, predictive insights

# Conclusion

Adding voice-based mental health analysis to PureSoul represents a significant enhancement that aligns perfectly with the platform's mission of providing comprehensive self-awareness and wellness support. The hybrid approach outlined in this plan balances ambition with pragmatism, starting with achievable recording-based analysis and progressively adding sophisticated real-time capabilities.

By leveraging PureSoul's existing infrastructure—voice journal, AI Companion, mood tracking, crisis response—the voice analysis feature will integrate seamlessly and multiply the value of the platform. Users will gain deeper insights into their emotional patterns, therapists will have richer client data (with consent), and the AI Companion will become more empathetic and responsive.

The research foundation is solid: emotion detection from voice is technically feasible, with demonstrated accuracy in academic studies. The key to success lies in careful implementation with strong privacy protections, clear ethical boundaries, and realistic positioning as a wellness tool rather than a diagnostic device.

With an estimated development effort of 500-660 hours across four phases and modest ongoing infrastructure costs, this feature promises high return on investment through increased user engagement, differentiation from competitors, and genuine value for users seeking to understand their mental and emotional well-being.

## Key Differentiators

- Hybrid approach: Both passive tracking and active real-time interaction

- Deep integration: Voice insights enrich all existing features

- Privacy-first: User control, transparency, minimal data retention

- Ethical positioning: Wellness tool, not medical device

- Continuous improvement: Feedback loops for model refinement

PureSoul is poised to become one of the most comprehensive mental wellness platforms available, combining evidence-based assessments, professional therapy integration, peer community support, and now cutting-edge voice analytics. This implementation plan provides a clear roadmap to make that vision a reality.

Ready to begin Phase I: Foundation & Infrastructure

END OF IMPLEMENTATION PLAN